**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 28 June 2025 |
| Team ID | LTVIP2025TMID54764 |
| Project Name | HouseHunt: Finding Your Perfect Rental Home |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

**Product Backlog & Sprint Schedule**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| **Sprint-1** | |  | | --- | | **User Authentication** | | USN-1 | As a user, I can sign up and log  in securely. | 3 | High | Sravani Kancharla  Kotha Sahitya  Dogiparthi Sudheer  Gangapatla Rushda |
|  |  | USN-2 | |  | | --- | | As a user, I can reset my  password. | | 2 | Medium | Sravani Kancharla  Kotha Sahitya  Dogiparthi Sudheer  Gangapatla Rushda |
| **Sprint-2** | **Property Discovery & Visit Booking** | USN-3 | As a tenant, I can search and filter  properties by location, price,  and amenities. | 2 | High | Sravani Kancharla  Kotha Sahitya  Dogiparthi Sudheer  Gangapatla Rushda |
| **Sprint-3** | **Profile & Communicatiot** | USN-4 | As a landlord, I can set up and  update my property listings. | 3 | High | Sravani Kancharla  Kotha Sahitya  Dogiparthi Sudheer  Gangapatla Rushda |
|  |  | USN-5 | As a user, I can update my  profile information. | 2 | High | Sravani Kancharla  Kotha Sahitya  Dogiparthi Sudheer  Gangapatla Rushda |
|  |  | USN-6 | As a user, I can send/receive  messages. | 2 | Medium | Sravani Kancharla  Kotha Sahitya  Dogiparthi Sudheer  Gangapatla Rushda |
| **Sprint-4** | **Payment Integration & Reviews** | USN-7 | As a client, I can pay freelancers securely. | 3 | High | Sravani Kancharla  Kotha Sahitya  Dogiparthi Sudheer  Gangapatla Rushda |
|  |  | USN-8 | As a user, I can leave a review  after project completion.   |  | | --- | |  |  |  | | --- | |  | | 2 | Medium | Sravani Kancharla  Kotha Sahitya  Dogiparthi Sudheer  Gangapatla Rushda |
|  |  | USN-9 | As a user, I can change my password. | 2 | Medium | Sravani Kancharla  Kotha Sahitya  Dogiparthi Sudheer  Gangapatla Rushda |

**Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| **Sprint-1** | 20 | 6 Days | 1 May 2025 | 2 june 2025 | 20 | 2 june 2025 |
| **Sprint-2** | 20 | 6 Days | 3 May  2025 | 4 june 2025 | 20 | 4 june 2025 |
| **Sprint-3** | 20 | 6 Days | 5 May  2025 | 6 june 2025 | 20 | 6 june 2025 |
| **Sprint-4** | 20 | 6 Days | 7 May 2025 | 8 june 2025 | 20 | 8 june 2025 |